APJ ABDUL KALAM TECHNOLOGICAL UNIVERSITY (KTU)

Sree Narayana Gurukulam College of Engineering (SNGCE)

ReadEase

AI-Powered Dyslexia-Aware Reading Assistant for Malayalam and English

SCRUM DOCUMENTATION BOOK

Revised Edition — Aligned to the 2020 Scrum Guide

Problem Story · Product Backlog · Sprint Plan · Scrum Events · Definition of Done

Submitted by: Saroj

Programme: MCA — Semester 3

Institution: Sree Narayana Gurukulam College of Engineering (SNGCE)

University: APJ Abdul Kalam Technological University (KTU)

Methodology: Agile Scrum — 9 Sprints (Sprint 0 – Sprint 8)

# Revision Notice

This edition updates the original Sem-3 Scrum Documentation Book to align with the current (2020) Scrum Guide by Ken Schwaber and Jeff Sutherland — the framework's most recent official release. Structural and terminology changes are summarised in the Change Log below; all project-specific content (problem story, backlog, sprint plan, risk log) is preserved and re-framed rather than rewritten.

| Version | Date | Change |
| --- | --- | --- |
| 1.0 | Sem 3, Original Submission | Initial Scrum Documentation Book (Sprint 0 - Sprint 8). |
| 2.0 | Current Revision | Realigned to the 2020 Scrum Guide: single unified Scrum Team (no separate "Development Team"), Developers introduced as an accountability, Product Goal added as a new commitment, Sprint Planning restructured around Why / What / How, Daily Scrum reframed around inspecting progress toward the Sprint Goal, and terminology cleaned up throughout. |

# 1. Project Information

| Field | Details |
| --- | --- |
| Project Title | ReadEase — AI-Powered Dyslexia-Aware Reading Assistant for Malayalam and English |
| Team | Saroj (solo developer — all Scrum Team accountabilities held by one person) |
| Programme | MCA Semester 3, SNGCE, APJ Abdul Kalam Technological University (KTU) |
| Methodology | Agile Scrum (2020 Scrum Guide), 9 sprints (Sprint 0 - Sprint 8), each 1-2 weeks |
| Primary Tech Stack | Angular, Node.js/Express, Python (FastAPI), PostgreSQL, OpenCV, MediaPipe |

# 2. Introduction to Scrum for This Project

Scrum is a lightweight Agile framework for developing, delivering, and sustaining complex products through short, fixed-length iterations called Sprints, each producing a usable, potentially releasable product increment. This document records how Scrum is applied to the ReadEase project: the problem it solves, the Product Backlog, the Sprint Plan, representative user stories, the Scrum events, and the Definition of Done used to judge whether a Sprint's work is complete.

This revision follows the 2020 Scrum Guide, which describes a single, unified Scrum Team rather than a Product Owner and Scrum Master sitting outside a separate "Development Team." The Scrum Team has three accountabilities — Product Owner, Scrum Master, and Developers — and is a cohesive unit of typically 10 or fewer people that is self-managing, choosing who does what, when, and how, without direction from outside the team.

Because ReadEase is a solo Mini Project, all three accountabilities are held by Saroj, with role-appropriate activities time-boxed into the sprint calendar rather than distributed across people. This does not change the accountabilities themselves — each still governs a distinct set of decisions during the relevant part of the sprint.

The 2020 Scrum Guide also attaches an explicit commitment to each Scrum artifact, which this document now states alongside each artifact: the Product Backlog carries the Product Goal, the Sprint Backlog carries the Sprint Goal, and the Increment carries the Definition of Done.

# 3. Problem Story (Brief)

### Problem Statement

Reading disorders such as dyslexia affect a significant number of school children, making it difficult for them to recognise words, maintain reading fluency, and comprehend text. In regional-language education, dyslexia often goes undiagnosed because schools lack accessible screening tools and teachers/parents have limited awareness. Most existing dyslexia-support applications are built primarily for English, require costly proprietary software or dedicated eye-tracking hardware, and offer little to no support for Malayalam — leaving bilingual students under-served.

### Relevance to Society / Industry

Early identification of reading difficulty directly affects a child's academic confidence and long-term learning outcomes. A low-cost, webcam-only, bilingual screening-and-assistance tool is directly relevant to Kerala's bilingual classrooms and to the broader EdTech/assistive-technology industry, which currently has very limited Malayalam-language coverage. By removing the hardware-cost barrier, ReadEase makes reading-support technology usable by government and low-budget schools, not just well-funded private institutions.

# 4. Project Overview (Proposed Solution) and Product Goal

Product Goal (new in this revision, per the 2020 Scrum Guide): Deliver a working, webcam-only, bilingual (Malayalam + English) reading-assistance platform that screens for reading-difficulty risk and actively supports struggling readers — validated end-to-end and demoed by the close of Sprint 8. The Product Goal is the long-term objective that every Sprint Goal in Section 8 is a step toward; the Scrum Team fulfils one goal before taking on the next.

ReadEase is a web-based, AI-powered reading assistant that uses a standard webcam to estimate a student's gaze and reading behaviour through computer vision — no dedicated eye-tracking hardware required. It analyses reading patterns such as prolonged fixation, repeated line reading, and irregular eye movement to flag possible reading difficulty, then actively assists the learner with dyslexia-friendly fonts, syllable highlighting, and synchronised bilingual text-to-speech.

### Key Features (High-Level)

- Webcam-based gaze estimation for fixation, regression, and skipped-word detection (OpenCV + MediaPipe).

- AI-based reading-difficulty scoring and dyslexia-risk indication (screening, not diagnosis).

- Dyslexia-friendly reading interface: adjustable fonts, colour overlays, bionic-reading mode, line-guide ruler.

- Bilingual (Malayalam + English) synchronised Text-to-Speech with syllable/word highlighting.

- Gamification and adaptive difficulty to keep young learners motivated.

- Teacher and parent dashboards with struggle-pattern alerts and exportable PDF reports.

# 5. Project Analysis (Existing/Similar vs. Proposed)

### Existing Solutions / Similar Systems

Commercial dyslexia-support tools (e.g. specialised eye-tracking readers, English-only text-to-speech apps, and font-overlay browser extensions) generally fall into two groups: (1) hardware-dependent screening tools that need dedicated infrared eye-trackers and are too expensive for most schools, and (2) assistive reading apps that support only English and offer static, one-size-fits-all settings with no behavioural analysis or adaptive difficulty.

### Proposed Approach's Uniqueness / Improvements

ReadEase differs by (a) using only a standard webcam for gaze estimation, removing the hardware-cost barrier; (b) natively supporting Malayalam alongside English, including Malayalam-specific confusable-letter pairs; (c) combining screening (risk scoring) with active assistance (fonts, overlays, TTS, bionic reading) in a single platform rather than two separate tools; and (d) adding gamification and adaptive difficulty so the tool sustains engagement for young learners rather than being a one-time assessment.

# 6. Use Cases

Identified User Roles: Student, Teacher, Parent/Guardian (view-only), Special Educator, System Admin.

### Key Use Cases (Brief Description)

- UC1 — Webcam-Based Reading Assessment: A student reads an on-screen passage while the webcam captures gaze data; the system detects fixation, regression, and skipped words and computes a session risk score.

- UC2 — Personalised Reading Assistance: A student adjusts font, size, colour overlay, and bionic-reading mode, and the system renders text and synchronised TTS accordingly, saving preferences to their profile.

- UC3 — Teacher Dashboard & Alerts: A teacher views class-level analytics and session history, and receives an alert when a student shows repeated struggle patterns across sessions.

- UC4 — Parent Progress Monitoring: A parent, linked to a student account with view-only access, checks reading streaks, scores, and can download a PDF progress report.

- UC5 — Gamified Practice Session: A student completes a daily reading session, earns streak/badge rewards, and receives an automatically adjusted (easier/harder) passage for the next session.

To be extended and finalised during Sprint 0 design as additional edge-case use cases emerge — Sprint 0 Refinement is the appropriate venue for this under the 2020 Scrum Guide, since Product Backlog refinement is an ongoing activity rather than a one-off event.

# 6.1 User Stories

A User Story is an informal, natural-language description of a feature from the end-user's perspective, following the template: As a [User Role], I want to [Goal], so that [Reason/Benefit]. Below are representative user stories drawn from the ReadEase Product Backlog.

### User Story: Webcam Gaze Assessment

| Field | Detail |
| --- | --- |
| User Story | As a student, I want the system to track my eye movement while I read, so that reading difficulties can be detected early without special hardware. |
| Acceptance Criteria | 1) Webcam feed starts only after explicit on-screen consent. 2) System computes fixation duration and regression count per session. 3) A risk indicator (low/medium/high) is generated and stored. 4) A visible disclaimer states this is a screening aid, not a diagnosis. 5) Session completes and saves even if webcam access is denied (assessment skipped gracefully). |
| Priority | HIGH |
| Estimate | 8 story points |
| Notes | Core AI/CV feature; depends on MediaPipe + OpenCV integration from Sprint 3. |

### User Story: Bilingual TTS

| Field | Detail |
| --- | --- |
| User Story | As a student, I want the passage to be read aloud in Malayalam or English with the current word highlighted, so that I can follow along and improve fluency. |
| Acceptance Criteria | 1) Student can toggle between Malayalam and English TTS. 2) Currently spoken word/syllable is highlighted in sync with audio. 3) Speech speed and voice are adjustable and saved to profile. 4) Playback can be paused/resumed without losing sync position. |
| Priority | HIGH |
| Estimate | 5 story points |
| Notes | Two separate code paths for English (Web Speech API) and Malayalam (backend TTS engine). |

### User Story: Teacher Alerts

| Field | Detail |
| --- | --- |
| User Story | As a teacher, I want to be notified when a student shows repeated reading struggle, so that I can intervene early. |
| Acceptance Criteria | 1) Alert triggers when 3 of the last 5 sessions are flagged medium/high risk. 2) Alert is visible on the teacher dashboard within one session refresh. 3) Alert links directly to the student's session history. 4) Parent linked to the same student also receives the alert. |
| Priority | MEDIUM |
| Estimate | 3 story points |
| Notes | Depends on the AI Analysis Module (Sprint 4) and Dashboard module (Sprint 7). |

# 7. Product Backlog

The Product Backlog is the single, ordered, evolving source of everything needed to reach the Product Goal (Section 4). It is never a complete or final list — it is refined continuously as understanding of the problem deepens. The table below reflects the current ordering and sprint mapping.

| ID | Backlog Item | Priority | Est. (SP) | Sprint |
| --- | --- | --- | --- | --- |
| PB-01 | Student / teacher / parent registration & JWT login | HIGH | 5 | Sprint 1 |
| PB-02 | Role-based access control (student / teacher / parent) | HIGH | 3 | Sprint 1 |
| PB-03 | Reading profile management (font, overlay, TTS voice) | HIGH | 5 | Sprint 1 |
| PB-04 | Dyslexia-friendly font rendering & adjustable size | HIGH | 3 | Sprint 2 |
| PB-05 | Colour overlay (Irlen-style tinting) | MEDIUM | 3 | Sprint 2 |
| PB-06 | On-screen line-guide / ruler overlay | MEDIUM | 3 | Sprint 2 |
| PB-07 | Webcam capture with consent UI | HIGH | 3 | Sprint 3 |
| PB-08 | MediaPipe/OpenCV gaze-landmark pipeline | HIGH | 8 | Sprint 3 |
| PB-09 | Fixation & regression detection (rule-based) | HIGH | 5 | Sprint 3 |
| PB-10 | Reading-difficulty scoring & risk indicator | HIGH | 8 | Sprint 4 |
| PB-11 | Confusable-letter pair tracking | MEDIUM | 5 | Sprint 4 |
| PB-12 | English TTS with Web Speech API sync highlighting | HIGH | 5 | Sprint 5 |
| PB-13 | Malayalam TTS integration with sync highlighting | HIGH | 8 | Sprint 5 |
| PB-14 | Bionic-reading rendering mode | LOW | 2 | Sprint 5 |
| PB-15 | Streaks & reward badges | MEDIUM | 3 | Sprint 6 |
| PB-16 | Adaptive passage difficulty engine | MEDIUM | 5 | Sprint 6 |
| PB-17 | AI-based text simplification | LOW | 5 | Sprint 6 |
| PB-18 | Teacher dashboard & class analytics | HIGH | 8 | Sprint 7 |
| PB-19 | Parent read-only dashboard | MEDIUM | 3 | Sprint 7 |
| PB-20 | Struggle-pattern alerts | MEDIUM | 3 | Sprint 7 |
| PB-21 | Exportable PDF progress reports | MEDIUM | 5 | Sprint 7 |
| PB-22 | Handwriting sample analysis (dysgraphia indicators) | LOW | 8 | Sprint 7 |
| PB-23 | Unit/integration testing & accessibility checks | HIGH | 5 | Sprint 8 |
| PB-24 | Deployment (Docker Compose, hosting) | HIGH | 5 | Sprint 8 |

# 8. Sprint Plan

Each Sprint below carries its own Sprint Goal, which the Sprint Backlog exists to serve. The Sprint Goal is fixed for the duration of the Sprint even if scope inside the Sprint Backlog is renegotiated with the Product Owner accountability as new information emerges.

| Sprint | Focus | Sprint Goal | Key Deliverables |
| --- | --- | --- | --- |
| Sprint 0 | Requirement Analysis & Design | Have a validated design foundation ready for build. | Wireframes, DB schema, AI model architecture, repo setup |
| Sprint 1 | User Management | Any of the three user roles can register, log in, and hold a profile. | Auth (student/teacher/parent), profile APIs, Angular auth flows |
| Sprint 2 | Reading Interface Core | A student can read on-screen text rendered in a dyslexia-friendly way. | Dyslexia fonts, adjustable size, colour overlay, line-guide ruler |
| Sprint 3 | Webcam Gaze Detection | A live fixation/regression signal flows end-to-end from webcam to screen. | MediaPipe/OpenCV pipeline, fixation/regression prototype |
| Sprint 4 | AI Analysis Module | A completed session produces a stored, explainable risk score. | Reading-difficulty scoring, dyslexia-risk estimation, confusable-letter tracking |
| Sprint 5 | TTS & Syllable Highlighting | A student can follow synchronised bilingual read-aloud in real time. | Malayalam + English TTS, synced highlighting, bionic-reading mode |
| Sprint 6 | Gamification & Adaptive Learning | Repeat sessions feel rewarding and adjust to the student's level. | Badges/streaks, avatar progression, adaptive difficulty, text simplification |
| Sprint 7 | Dashboard & Reports | Teachers and parents can see and act on a student's progress. | Teacher/parent dashboards, alerts, PDF export, handwriting analysis |
| Sprint 8 | Testing & Deployment | The full product is verified, deployed, and demo-ready. | Unit/integration/AI-model evaluation, accessibility testing, UAT, deployment, demo |

# 9. Sprint Backlog — Worked Example (Sprint 3)

A Sprint Backlog is the plan by which the Developers accountability will achieve the Sprint Goal — it is a highly visible, real-time picture of the work the Scrum Team plans to accomplish, updated throughout the Sprint as more is learned. The example below is for Sprint 3 (Webcam Gaze Detection).

| Task | Owner | Est. Hours | Status |
| --- | --- | --- | --- |
| Set up FastAPI endpoint for frame upload | Saroj | 3 | To Do |
| Integrate MediaPipe Face Mesh, extract eye landmarks | Saroj | 6 | To Do |
| OpenCV pre-processing (lighting normalisation, alignment) | Saroj | 4 | To Do |
| Implement rule-based fixation/regression heuristic | Saroj | 5 | To Do |
| Angular webcam capture with consent UI | Saroj | 4 | To Do |
| Throttled frame-send pipeline (frontend to AI service) | Saroj | 3 | To Do |
| Manual test: verify live fixation values on screen | Saroj | 2 | To Do |

Sprint Goal: By the end of Sprint 3, a student's webcam feed should produce a live, on-screen fixation/regression signal end-to-end, even before any trained ML classifier is layered on top.

# 10. Definition of Done

The Definition of Done is the formal, shared commitment attached to the Increment artifact: work that does not meet it cannot be released or even presented at Sprint Review as part of the Increment. A Product Backlog item is Done only when all of the following are true:

- Code is implemented, committed to the sprint's feature branch, and merged after review (self-review for solo work).

- Feature works end-to-end through the UI, not just as an isolated API/function call.

- Manual test / acceptance criteria for the related user story pass.

- No hardcoded secrets, API keys, or credentials in the code.

- Role-based access restrictions (student/teacher/parent) are verified, not assumed.

- Basic error handling is in place (e.g. webcam denied, TTS engine unavailable).

- Relevant section of the project report/documentation is updated to match the implementation.

Under the 2020 Scrum Guide, if the Definition of Done for an Increment is part of a wider organisational standard, that standard is a floor, not a ceiling — a solo Mini Project may add stricter criteria (as above) but not weaker ones.

# 11. The Scrum Team: Accountabilities and Events

The 2020 Scrum Guide describes a single Scrum Team with three accountabilities, rather than a Product Owner and Scrum Master positioned outside a separate Development Team. As a solo Mini Project, all three accountabilities are held by one person, with each accountability's decisions time-boxed into the sprint calendar rather than assigned to different people.

| Accountability | Responsibility (this project) |
| --- | --- |
| Product Owner | Owns the Product Goal and Product Backlog (Section 7); orders backlog items for maximum value; defines acceptance criteria for each user story; decides what "Done" work ships next. |
| Scrum Master | Establishes Scrum for the project, coaches the Sprint's cadence, facilitates the events below, and removes technical blockers — accountable for the team's effectiveness, not for outcomes. |
| Developers | The hands-on accountability: implements the frontend, backend, and AI/CV features committed to in each Sprint Backlog, and inspects/adapts the plan daily. |

### Scrum Events

| Event | Frequency | Purpose (2020 Scrum Guide framing) |
| --- | --- | --- |
| Sprint Planning | Start of each Sprint | Answers three questions — Why is this Sprint valuable? What can be Done this Sprint? How will the chosen work get done? — and produces the Sprint Goal and Sprint Backlog. |
| Daily Scrum | Daily (self-log for a solo project) | A short inspection of progress toward the Sprint Goal, logged as done yesterday / doing today / blockers, adapting the Sprint Backlog as needed. |
| Sprint Review | End of each Sprint | Inspects the Increment against the Product Goal with stakeholders (evaluators/guide), demos the working increment, and adapts the Product Backlog based on feedback. |
| Sprint Retrospective | End of each Sprint | Inspects how the last Sprint went in terms of individuals, interactions, process, tools, and Definition of Done, and identifies the highest-value improvement to carry into the next Sprint. |

Product Backlog Refinement is treated as an ongoing activity threaded through every Sprint (not a separate ceremony with its own slot) — items such as the edge-case use cases noted in Section 6 are refined here as they surface.

# 12. Risk Log

The Risk Log is reviewed and updated at the end of every Sprint Retrospective (Section 11), consistent with the Scrum principle of continuous inspection and adaptation.

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Webcam-based gaze estimation is inherently imprecise on consumer hardware | High | Use a rule-based heuristic as the primary signal; state accuracy limitations clearly in the report and demo. |
| Malayalam TTS voice/timestamp support is inconsistent across devices | Medium | Fallback to proportional audio-duration splitting for syllable sync; test on the actual demo browser beforehand. |
| AI risk-scoring could be mistaken for a clinical diagnosis | High | Mandatory on-screen disclaimer wherever risk scores are shown; keep scope explicitly a screening aid. |
| Single-developer capacity limits sprint velocity | Medium | Keep sprint scope realistic (2-3 backlog items per sprint); de-scope low-priority items (e.g. handwriting analysis) first if behind schedule. |
| Live demo dependency on webcam/network at evaluation time | Medium | Keep a pre-recorded backup demo of AI/CV and TTS features. |

# 13. Closing Note

This Scrum Book remains a living document. Under the 2020 Scrum Guide, the Product Backlog, Sprint Plan, Definition of Done, and Risk Log are all subject to continuous refinement — they should be revisited at the end of every Sprint Retrospective, not treated as fixed once written.